Software Test Plan (STP)

Hostel Management System

Project: Hostel Management System | Version 1.1 | Status: Draft for team review

| Document purpose | Defines test scope, approach, environment, test cases, responsibilities, and completion criteria. |
| --- | --- |
| Prepared by | Shailaja (Tester); Varshita (QA Lead review) |
| Version / date | 1.1 / 12–18 October 2026 |
| Status | Draft — update results during Sprint 1 and Sprint 2 |

# 1. Introduction

## 1.1 Purpose

This Test Plan explains how the Hostel Management System will be checked against the SRS. The committed MVP covers student records, room management, room allocation/change/vacating, search/filter, dashboard summaries, input validation, and basic performance/usability checks. Fee tracking, student-facing login/self-service, and allocation history are conditional extensions and will be tested only if the team and instructor approve them and the features are implemented.

## 1.2 Scope

In scope: features implemented by the team in the agreed MVP and requirements that can be checked in the demo environment. Out of scope: live payment processing, university ERP integrations, production-scale load testing, and third-party services that are not implemented.

## 1.3 References

Hostel Management System SRS, version 1.1 (corrected project draft).

Hostel Management System SAD, version 1.1 (updated project draft).

Course deliverables for GitHub backlog, Sprint 1, Sprint 2, and working-product demonstration.

# 2. Test Items

Student management screens and API.

Room management screens and API.

Room availability/occupancy calculations.

Allocation and vacate workflows.

Fee status feature, only if included.

Authentication and authorization, if implemented.

Dashboard, validation messages, and search/filter controls.

# 3. Features to be Tested

| Feature | Test focus | Requirement references |
| --- | --- | --- |
| Student records | Create, view, update, search, required fields, duplicate ID | HMS-FR-001 to 004, 016 |
| Rooms | Create room, unique room number, positive capacity, availability display | HMS-FR-005, 006 |
| Room allocation | Successful allocation, full room rejection, duplicate active allocation | HMS-FR-007 to 009 |
| Change/vacate room | Close previous allocation, update available capacity | HMS-FR-010, 011 |
| Fee tracking (conditional extension) | Test valid amount/status and display only if approved and implemented. | HMS-FR-012 |
| Dashboard and filters | Counts and filtered records match underlying data | HMS-FR-013, 015 |
| Security (if implemented) | Protected admin actions if authentication exists; backend validation, repository secret review, safe error messages, and password hashing if passwords are stored. | HMS-FR-014, HMS-SR-001 to 005 |
| Quality checks | Response time, browser usability, data integrity | HMS-NFR-001 to 007 |

# 4. Features Not to be Tested

Real payment gateway transactions when no gateway is implemented.

Production university ERP or identity-provider integrations.

Production-scale availability and penetration testing beyond the team’s approved demo environment are out of scope.

Hardware devices or hostel access-control equipment not included in the project.

# 5. Test Approach and Strategy

## 5.1 Test Levels

| Level | Purpose | Example |
| --- | --- | --- |
| Unit/component | Check a small function or module in isolation. | Room capacity validation. |
| Integration | Check frontend, API, and database work together. | Creating an allocation updates room availability. |
| System/end-to-end | Check a full user workflow. | Register student → create room → allocate student. |
| Acceptance/demo | Confirm the agreed user stories and acceptance criteria are met. | Product owner verifies the sprint story. |

## 5.2 Test Types

Functional testing: expected feature behaviour.

Negative/boundary testing: missing fields, duplicate IDs, capacity reached, invalid capacity.

Regression testing: re-run key tests after changes or bug fixes.

Usability testing: labels, navigation, feedback, and readable errors.

Basic performance testing: repeat common list/search operations and record response times.

Security checks: authorization and backend validation, where those features are implemented.

## 5.3 Entry Criteria

A testable build is available on the agreed branch/environment.

The relevant feature is implemented and the team has documented its expected behaviour.

Sample data and test accounts are available, where needed.

The tester can access the application and record results.

## 5.4 Exit Criteria

All planned high-priority test cases have been executed at least once.

No open critical defect remains in student creation, room capacity, or room allocation.

Failed tests are linked to a bug/issue and retested after a fix.

Test status and known limitations are recorded for the sprint demo.

Any deviation from the SRS is documented for the final demonstration.

# 6. Test Environment and Test Data

Proposed application stack (confirm against the team decision): React.js frontend, Node.js/Express.js backend API, and MongoDB database. The frontend should be tested in the target browser; API requests can be tested with Postman or an equivalent tool; database state can be checked in MongoDB Compass or an equivalent client.

| Item | Plan |
| --- | --- |
| Hardware | Team laptops/desktops used for development and demonstration. |
| Browser | Current Chromium-based browser; record exact browser/version during execution. |
| Application | The latest agreed test build from the team repository. |
| Database | Development/test database with non-real sample records. |
| Tools | Browser developer tools; Postman or equivalent API client if available; GitHub Issues/Projects for defects and backlog. |
| Test data | Use clearly fictional student names, IDs, emails, room numbers, and fee records. Do not use real sensitive student data. |

# 7. Test Cases

| Test ID | Scenario | Req ID | Steps / input | Expected result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-STU-001 | Create student with valid required fields | HMS-FR-001 | Enter unique ID and valid details; save. | Student is created and appears in the list. | High |
| TC-STU-002 | Reject duplicate student ID | HMS-FR-001 | Create a student using an existing student ID. | Duplicate is rejected; original record is unchanged. | High |
| TC-STU-003 | Reject missing required field | HMS-FR-016 | Submit student form with a required field empty. | Validation message appears; no record is saved. | High |
| TC-STU-004 | Search for existing student | HMS-FR-004 | Search by exact student ID or name. | Matching student is displayed. | Medium |
| TC-ROOM-001 | Create room with valid capacity | HMS-FR-005 | Enter a unique room number and capacity greater than zero. | Room is saved and listed. | High |
| TC-ROOM-002 | Reject duplicate room number | HMS-FR-005 | Create a room with an existing room number. | Duplicate is rejected. | High |
| TC-ROOM-003 | Reject zero or negative capacity | HMS-FR-005 | Enter capacity 0 or a negative value. | Room is not saved and validation is shown. | High |
| TC-ROOM-004 | Show initial room availability | HMS-FR-006 | Open room list for a room with no allocations. | Occupancy is 0 and remaining capacity equals capacity. | High |
| TC-ALLOC-001 | Allocate student to available room | HMS-FR-007 | Choose an existing unallocated student and room with free capacity. | Allocation succeeds; occupancy increases by one. | High |
| TC-ALLOC-002 | Reject allocation to full room | HMS-FR-008 | Fill a room to capacity and attempt another allocation. | Allocation is rejected; occupancy does not exceed capacity. | High |
| TC-ALLOC-003 | Reject second active allocation for same student | HMS-FR-009 | Allocate a student, then attempt to allocate that student again. | Second active allocation is rejected. | High |
| TC-ALLOC-004 | Reject unknown student or room | HMS-FR-007 | Submit an allocation with a non-existent student or room ID. | Request fails clearly; no allocation is created. | High |
| TC-ALLOC-005 | Change room allocation | HMS-FR-010 | Move a student from an active allocation to another room with capacity. | Old allocation closes and new allocation becomes active; counts are correct. | Medium |
| TC-ALLOC-006 | Vacate room | HMS-FR-011 | Vacate a student with an active allocation. | Allocation becomes inactive and room capacity is freed. | High |
| TC-FILT-001 | Filter available rooms | HMS-FR-013 | Select the available-room filter. | Only rooms with remaining capacity are shown. | Medium |
| TC-DASH-001 | Verify dashboard totals | HMS-FR-015 | Compare dashboard counts against student and room records. | Counts and capacity totals match stored data. | Medium |
| TC-SEC-001 | Reject unauthenticated admin action, if login is implemented | HMS-SR-001 | Attempt a protected operation without a valid session. | Operation is denied. | High |
| TC-SEC-002 | Backend rejects invalid payload | HMS-SR-002 | Send invalid capacity or missing required field directly to API. | API rejects payload; no invalid record is stored. | High |
| TC-NFR-001 | Measure common search/list response time | HMS-NFR-002 | Run 10 repeated searches/list loads in the agreed test environment. | Record each time; check against the 3-second target. | Medium |
| TC-UX-001 | Check form labels and error clarity | HMS-NFR-001 | Ask a teammate to complete a basic task without verbal help. | Labels and messages are understandable; record observations. | Medium |
| TC-STU-005 | Update existing student details | HMS-FR-003 | Open an existing student, change a permitted field, and save. | Updated value is shown and remains after refresh. | Medium |
| TC-STU-006 | Search with no matching student | HMS-FR-004 | Search for a student ID/name that does not exist. | No records are shown and a clear no-match message appears. | Low |
| TC-STU-007 | View stored student details | HMS-FR-002 | Select an existing student from the list. | Displayed details match the saved record. | Medium |
| TC-FILT-002 | Filter allocations by status | HMS-FR-013 | Choose an allocation-status filter. | Only allocations matching the selected status are shown. | Medium |
| TC-ALLOC-007 | View allocation history (conditional) | HMS-FR-017 | If history is approved, open a student with one active and one past allocation. | Past and active allocations are distinguishable. | Low |
| TC-FEE-001 | Update fee status (conditional) | HMS-FR-012 | If fee tracking is approved, update a fictional student fee status. | Saved amount/status is displayed correctly. | Medium |
| TC-SEC-003 | Check repository for committed secrets | HMS-SR-003 | Review tracked source/configuration files and repository history according to team practice. | No real credentials or database secrets are committed. | High |
| TC-SEC-004 | Check user-facing error details | HMS-SR-004 | Trigger a controlled invalid request and inspect the response/message. | No stack trace, password, or sensitive internal detail is exposed. | Medium |
| TC-SEC-005 | Verify password hashing (conditional) | HMS-SR-005 | If password storage is implemented, inspect the authentication code and test database record. | Password is stored as a hash, not plaintext. | High |
| TC-COMP-001 | Check target-browser compatibility | HMS-NFR-006 | Run core student, room, and allocation workflows in the browser selected for the demo. | Core workflows and controls function at the agreed desktop resolution. | Medium |
| TC-REV-001 | Review modular code organization | HMS-NFR-005 | Review frontend/backend/data access organization and setup instructions. | Responsibilities are separated into understandable modules and setup is documented. | Low |

For each executed test, record Actual Result, Pass/Fail/Blocked, tester, execution date, build/version, evidence link, and GitHub issue ID if a defect is found. Leave these fields blank until the test is actually run.

# 8. Test Schedule and Sprint Alignment

| Period | Testing activities | Evidence |
| --- | --- | --- |
| Backlog / preparation week: 12–18 Oct 2026 | Review backlog stories and acceptance criteria; prepare student, room, allocation, filter, and dashboard test cases; prepare fictional test data and API scripts; test early builds if available. | Backlog links; draft test cases; test data; API scripts. |
| Sprint 1: 19–23 Oct 2026 | Test implemented Sprint 1 core workflows; execute student and room tests; report defects with evidence; retest fixes; support the working-product demo. | Execution log; GitHub defect issues and PR links; one-minute sprint video. |
| Sprint 2: 26–30 Oct 2026 | Test allocation/change/vacating, filters, dashboard, and applicable regression cases; record blocked/not-implemented scope; prepare final test results. | Updated execution log; defect/retest evidence; two-minute sprint video; Test Summary Report. |

# 9. Defect Management and Reporting

Create a GitHub issue for each reproducible defect and include steps, expected result, actual result, severity, and screenshot/log evidence where appropriate.

Suggested severity: Critical (core data integrity/security failure), High (major workflow unavailable), Medium (feature partially works), Low (minor UI/content issue).

Developer fixes the issue in a branch and raises a pull request; the repository owner/reviewer checks it before merge, following the course instructions.

Tester repeats the failed test after the fix and records the result.

# 10. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Owner — Krishna | Prioritize backlog and acceptance criteria; decide whether conditional features are included; provide sprint sign-offs and demo script; confirm story acceptance. |
| Dev Lead / Developer — Aditya | Implement both frontend and backend; provide testable builds and API details; fix UI, API, and data-related defects through branches and pull requests. |
| QA Lead — Varshita | Review test-case coverage and RTM; prepare the Test Summary Report; configure and verify CI workflow and branch protection on main; review testing evidence and coordinate quality sign-off. |
| Tester — Shailaja | Prepare student/room test cases and API scripts, especially filters and dashboard; execute assigned tests against available builds; record actual results in execution logs; create defect reports/issues with evidence; retest fixes and update status. |
| All members | Keep work traceable through GitHub issues, branches, pull requests, reviews, and sprint evidence; document scope changes and known limitations. |

# 11. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Build arrives late or is unstable | Prepare test data and cases early; test available modules incrementally. |
| Requirements change during sprint | Update backlog and traceability; identify impact on test cases. |
| No test data or duplicate data | Maintain a small controlled dataset and reset instructions. |
| Frontend and backend integration failure | Agree request/response contracts early and test API independently. |
| Test results are not recorded | Use a shared test log and link each failure to a GitHub issue. |

# 12. Test Metrics and Final Summary

Execution rate = executed test cases ÷ planned test cases × 100%.

Pass rate = passed test cases ÷ executed test cases × 100%.

Defect count by severity and number of defects still open.

Requirement coverage = requirements with at least one linked test ÷ requirements planned for testing × 100%.

Final summary must state build/version tested, date, cases passed/failed/blocked, open defects, scope not tested, and recommendation for the demo.

# 13. Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Varshita | To be signed / dated |
| Dev Lead | Aditya | To be signed / dated |
| Product Owner | Krishna | To be signed / dated |

Reference basis: course-provided Test Plan template and the mini-project deliverable schedule supplied by the team. Test cases and targets are proposed for this project and must be updated to match the implemented MVP.

## 6.1 Suggested Test Dataset

Use fictional data only. Suggested seed files or equivalent database seed data:

| Dataset | Suggested contents |
| --- | --- |
| students.csv | 10–20 fictional students; fields: studentId, fullName, email, phone, course, year, status. |
| rooms.csv | 5–10 rooms with different capacities; fields: roomId, roomNumber, block, floor, capacity, status. |
| allocations.csv | 5–10 records covering active and vacated allocations; fields: allocationId, studentId, roomId, startDate, endDate, status. |
| fees.csv (optional) | 5–10 fictional fee records only if fee tracking is implemented; fields: feeId, studentId, amount, dueDate, paymentStatus. |

Include edge-case records for a full room, an empty room, a student already allocated, a duplicate student ID, and invalid room capacity. Never use real student personal information.

## Test Execution Log (fill only after running tests)

| Test ID | Build / Version | Actual Result | Status (Pass/Fail/Blocked) | Tester | Date | Evidence / GitHub Issue |
| --- | --- | --- | --- | --- | --- | --- |
| [ID] | [build] | [record after execution] | [select after execution] | [name] | [date] | [link or N/A] |

Do not mark a test as passed unless it has been executed against a working build. Conditional cases are applicable only when the corresponding optional feature is approved and implemented.