Software Test Plan (STP)

Hostel Management System

Project: Hostel Management System | Version 1.1 | Status: Draft for team review

| Document purpose | Defines test scope, approach, environment, test cases, responsibilities, and completion criteria. |
| --- | --- |
| Prepared by | Shailaja P.C (Tester); Varshita S (QA Lead review) |
| Version / date | 1.1 / 12–18 October 2026 |
| Status | Draft — update results during Sprint 1 and Sprint 2 |

# 1. Introduction

## 1.1 Purpose

This Test Plan explains how the Hostel Management System will be checked against the SRS. The committed MVP covers student records, room management, room allocation/change/vacating, search/filter, dashboard summaries, input validation, and basic performance/usability checks. Fee tracking, student-facing login/self-service, and allocation history are conditional extensions and will be tested only if the team and instructor approve them and the features are implemented.

## 1.2 Scope

In scope: features implemented by the team in the agreed MVP and requirements that can be checked in the demo environment. Out of scope: live payment processing, university ERP integrations, production-scale load testing, and third-party services that are not implemented.

## 1.3 References

- Hostel Management System SRS, version 1.1 (corrected project draft).

- Hostel Management System SAD, version 1.1 (updated project draft).

- Course deliverables for GitHub backlog, Sprint 1, Sprint 2, and working-product demonstration.

# 2. Test Items

- Student management screens and API.

- Room management screens and API.

- Room availability/occupancy calculations.

- Allocation and vacate workflows.

- Fee status feature, only if included.

- Authentication and authorization, if implemented.

- Dashboard, validation messages, and search/filter controls.

# 3. Features to be Tested

| Feature | Test focus | Requirement references |
| --- | --- | --- |
| Student records | Create, view, update, search, required fields, duplicate ID | HMS-FR-001 to 004, 016 |
| Rooms | Create room, unique room number, positive capacity, availability display | HMS-FR-005, 006 |
| Room allocation | Successful allocation, full room rejection, duplicate active allocation | HMS-FR-007 to 009 |
| Change/vacate room | Close previous allocation, update available capacity | HMS-FR-010, 011 |
| Fee tracking (conditional extension) | Test valid amount/status and display only if approved and implemented. | HMS-FR-012 |
| Dashboard and filters | Counts and filtered records match underlying data | HMS-FR-013, 015 |
| Security (if implemented) | Protected admin actions if authentication exists; backend validation, repository secret review, safe error messages, and password hashing if passwords are stored. | HMS-FR-014, HMS-SR-001 to 005 |
| Quality checks | Response time, browser usability, data integrity | HMS-NFR-001 to 007 |

# 4. Features Not to be Tested

- Real payment gateway transactions when no gateway is implemented.

- Production university ERP or identity-provider integrations.

- Production-scale availability and penetration testing beyond the team’s approved demo environment are out of scope.

- Hardware devices or hostel access-control equipment not included in the project.

# 5. Test Approach and Strategy

## 5.1 Test Levels

| Level | Purpose | Example |
| --- | --- | --- |
| Unit/component | Check a small function or module in isolation. | Room capacity validation. |
| Integration | Check frontend, API, and database work together. | Creating an allocation updates room availability. |
| System/end-to-end | Check a full user workflow. | Register student → create room → allocate student. |
| Acceptance/demo | Confirm the agreed user stories and acceptance criteria are met. | Product owner verifies the sprint story. |

## 5.2 Test Types

- Functional testing: expected feature behaviour.

- Negative/boundary testing: missing fields, duplicate IDs, capacity reached, invalid capacity.

- Regression testing: re-run key tests after changes or bug fixes.

- Usability testing: labels, navigation, feedback, and readable errors.

- Basic performance testing: repeat common list/search operations and record response times.

- Security checks: authorization and backend validation, where those features are implemented.

## 5.3 Entry Criteria

- A testable build is available on the agreed branch/environment.

- The relevant feature is implemented and the team has documented its expected behaviour.

- Sample data and test accounts are available, where needed.

- The tester can access the application and record results.

## 5.4 Exit Criteria

- All planned high-priority test cases have been executed at least once.

- No open critical defect remains in student creation, room capacity, or room allocation.

- Failed tests are linked to a bug/issue and retested after a fix.

- Test status and known limitations are recorded for the sprint demo.

- Any deviation from the SRS is documented for the final demonstration.

# 6. Test Environment and Test Data

Proposed application stack (confirm against the team decision): React.js frontend, Node.js/Express.js backend API, and MongoDB database. The frontend should be tested in the target browser; API requests can be tested with Postman or an equivalent tool; database state can be checked in MongoDB Compass or an equivalent client.

| Item | Plan |
| --- | --- |
| Hardware | Team laptops/desktops used for development and demonstration. |
| Browser | Current Chromium-based browser; record exact browser/version during execution. |
| Application | The latest agreed test build from the team repository. |
| Database | Development/test database with non-real sample records. |
| Tools | Browser developer tools; Postman or equivalent API client if available; GitHub Issues/Projects for defects and backlog. |
| Test data | Use clearly fictional student names, IDs, emails, room numbers, and fee records. Do not use real sensitive student data. |

# 7. Test Cases

| Test ID | Scenario | Req ID | Steps / input | Expected result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-STU-001 | Create student with valid required fields | HMS-FR-001 | Enter unique ID and valid details; save. | Student is created and appears in the list. | High |
| TC-STU-002 | Reject duplicate student ID | HMS-FR-001 | Create a student using an existing student ID. | Duplicate is rejected; original record is unchanged. | High |
| TC-STU-003 | Reject missing required field | HMS-FR-016 | Submit student form with a required field empty. | Validation message appears; no record is saved. | High |
| TC-STU-004 | Search for existing student | HMS-FR-004 | Search by exact student ID or name. | Matching student is displayed. | Medium |
| TC-ROOM-001 | Create room with valid capacity | HMS-FR-005 | Enter a unique room number and capacity greater than zero. | Room is saved and listed. | High |
| TC-ROOM-002 | Reject duplicate room number | HMS-FR-005 | Create a room with an existing room number. | Duplicate is rejected. | High |
| TC-ROOM-003 | Reject zero or negative capacity | HMS-FR-005 | Enter capacity 0 or a negative value. | Room is not saved and validation is shown. | High |
| TC-ROOM-004 | Show initial room availability | HMS-FR-006 | Open room list for a room with no allocations. | Occupancy is 0 and remaining capacity equals capacity. | High |
| TC-ALLOC-001 | Allocate student to available room | HMS-FR-007 | Choose an existing unallocated student and room with free capacity. Submit the allocation. | Allocation succeeds; occupancy increases by one. | High |
| TC-ALLOC-002 | Reject allocation to full room | HMS-FR-008 | Fill a room to capacity and attempt another allocation. | Allocation is rejected; occupancy does not exceed capacity. | High |
| TC-ALLOC-003 | Prevent duplicate active allocation | HMS-FR-009 | Allocate a student, then attempt to allocate that student again. | Second active allocation is rejected. | High |
| TC-ALLOC-004 | Change student room | HMS-FR-010 | Move a student from an active allocation to another room with capacity. | Previous allocation closes, new allocation becomes active, and room counts are correct. | Medium |
| TC-ALLOC-005 | Vacate Room | HMS-FR-011 | Vacate a student with an active allocation. | Allocation becomes inactive and room capacity is freed. | High |
| TC-ALLOC-006 | Test Room Capacity Boundary | HMS-FR-008, HMS-NFR-003 | Allocate the final available space, then attempt another allocation. | First allocation succeeds; second is rejected; capacity is never exceeded. | High |
| TC-ALLOC-007 | Reject invalid student or room | HMS-FR-007, HMS-SR-002 | Submit an allocation using a nonexistent student ID or room ID. | Request is rejected with a clear error and no incorrect allocation is created. | High |
| TC-FILT-001 | Filter available rooms | HMS-FR-013 | Select the available-room filter. | Only rooms with remaining capacity are shown. | Medium |
| TC-DASH-001 | Verify dashboard totals | HMS-FR-015 | Compare dashboard counts against student and room records. | Counts and capacity totals match stored data. | Medium |
| TC-SEC-001 | Reject unauthenticated admin action, if login is implemented | HMS-SR-001 | Attempt a protected operation without a valid session. | Operation is denied. | High |
| TC-SEC-002 | Backend rejects invalid payload | HMS-SR-002 | Send invalid capacity or missing required field directly to API. | API rejects payload; no invalid record is stored. | High |
| TC-NFR-001 | Measure common search/list response time | HMS-NFR-002 | Run 10 repeated searches/list loads in the agreed test environment. | Record each time; check against the 3-second target. | Medium |
| TC-UX-001 | Check form labels and error clarity | HMS-NFR-001 | Ask a teammate to complete a basic task without verbal help. | Labels and messages are understandable; record observations. | Medium |
| TC-STU-005 | Update existing student details | HMS-FR-003 | Open an existing student, change a permitted field, and save. | Updated value is shown and remains after refresh. | Medium |
| TC-STU-006 | Search with no matching student | HMS-FR-004 | Search for a student ID/name that does not exist. | No records are shown and a clear no-match message appears. | Low |
| TC-STU-007 | View stored student details | HMS-FR-002 | Select an existing student from the list. | Displayed details match the saved record. | Medium |
| TC-FILT-002 | Filter allocations by status | HMS-FR-013 | Choose an allocation-status filter. | Only allocations matching the selected status are shown. | Medium |
| TC-ALLOC-007 | View allocation history (conditional) | HMS-FR-017 | If history is approved, open a student with one active and one past allocation. | Past and active allocations are distinguishable. | Low |
| TC-FEE-001 | Update fee status (conditional) | HMS-FR-012 | If fee tracking is approved, update a fictional student fee status. | Saved amount/status is displayed correctly. | Medium |
| TC-SEC-003 | Check repository for committed secrets | HMS-SR-003 | Review tracked source/configuration files and repository history according to team practice. | No real credentials or database secrets are committed. | High |
| TC-SEC-004 | Check user-facing error details | HMS-SR-004 | Trigger a controlled invalid request and inspect the response/message. | No stack trace, password, or sensitive internal detail is exposed. | Medium |
| TC-SEC-005 | Verify password hashing (conditional) | HMS-SR-005 | If password storage is implemented, inspect the authentication code and test database record. | Password is stored as a hash, not plaintext. | High |
| TC-COMP-001 | Check target-browser compatibility | HMS-NFR-006 | Run core student, room, and allocation workflows in the browser selected for the demo. | Core workflows and controls function at the agreed desktop resolution. | Medium |
| TC-REV-001 | Review modular code organization | HMS-NFR-005 | Review frontend/backend/data access organization and setup instructions. | Responsibilities are separated into understandable modules and setup is documented. | Low |

For each executed test, record Actual Result, Pass/Fail/Blocked, tester, execution date, build/version, evidence link, and GitHub issue ID if a defect is found. Leave these fields blank until the test is actually run.

# 8. Test Schedule and Sprint Alignment

| Period | Testing activities | Evidence |
| --- | --- | --- |
| Backlog / preparation week: 12–18 Oct 2026 | Review backlog stories and acceptance criteria; prepare student, room, allocation, filter, and dashboard test cases; prepare fictional test data and API scripts; test early builds if available. | Backlog links; draft test cases; test data; API scripts. |
| Sprint 1: 19–23 Oct 2026 | Test implemented Sprint 1 core workflows; execute student and room tests; report defects with evidence; retest fixes; support the working-product demo. | Execution log; GitHub defect issues and PR links; one-minute sprint video. |
| Sprint 2: 26–30 Oct 2026 | Test allocation/change/vacating, filters, dashboard, and applicable regression cases; record blocked/not-implemented scope; prepare final test results. | Updated execution log; defect/retest evidence; two-minute sprint video; Test Summary Report. |

# 9. Defect Management and Reporting

- Create a GitHub issue for each reproducible defect and include steps, expected result, actual result, severity, and screenshot/log evidence where appropriate.

- Suggested severity: Critical (core data integrity/security failure), High (major workflow unavailable), Medium (feature partially works), Low (minor UI/content issue).

- Developer fixes the issue in a branch and raises a pull request; the repository owner/reviewer checks it before merge, following the course instructions.

- Tester repeats the failed test after the fix and records the result.

# 10. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Owner — KRISHNA TEJAS VORUGANTI | Prioritize backlog and acceptance criteria; decide whether conditional features are included; provide sprint sign-offs and demo script; confirm story acceptance. |
| Dev Lead / Developer —ADITYA SINGHAL | Implement both frontend and backend; provide testable builds and API details; fix UI, API, and data-related defects through branches and pull requests. |
| QA Lead — VARSHITHA S | Review test-case coverage and RTM; prepare the Test Summary Report; configure and verify CI workflow and branch protection on main; review testing evidence and coordinate quality sign-off. |
| Tester —SHAILAJA P.C | Prepare student/room test cases and API scripts, especially filters and dashboard; execute assigned tests against available builds; record actual results in execution logs; create defect reports/issues with evidence; retest fixes and update status. |
| All members | Keep work traceable through GitHub issues, branches, pull requests, reviews, and sprint evidence; document scope changes and known limitations. |

# 11. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Build arrives late or is unstable | Prepare test data and cases early; test available modules incrementally. |
| Requirements change during sprint | Update backlog and traceability; identify impact on test cases. |
| No test data or duplicate data | Maintain a small controlled dataset and reset instructions. |
| Frontend and backend integration failure | Agree request/response contracts early and test API independently. |
| Test results are not recorded | Use a shared test log and link each failure to a GitHub issue. |

# 12. Test Metrics and Final Summary

- Execution rate = executed test cases ÷ planned test cases × 100%.

- Pass rate = passed test cases ÷ executed test cases × 100%.

- Defect count by severity and number of defects still open.

- Requirement coverage = requirements with at least one linked test ÷ requirements planned for testing × 100%.

- Final summary must state build/version tested, date, cases passed/failed/blocked, open defects, scope not tested, and recommendation for the demo.

# 13. Approval

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | VARSHITHA S | To be signed / dated |
| Dev Lead | ADITYA SINGHAL | To be signed / dated |
| Product Owner | KRISHNA TEJAS VORUGANTI | To be signed / dated |

Reference basis: course-provided Test Plan template and the mini-project deliverable schedule supplied by the team. Test cases and targets are proposed for this project and must be updated to match the implemented MVP.

## 6.1 Suggested Test Dataset

Use fictional data only. Suggested seed files or equivalent database seed data:

| Dataset | Suggested contents |
| --- | --- |
| students.csv | 10–20 fictional students; fields: studentId, fullName, email, phone, course, year, status. |
| rooms.csv | 5–10 rooms with different capacities; fields: roomId, roomNumber, block, floor, capacity, status. |
| allocations.csv | 5–10 records covering active and vacated allocations; fields: allocationId, studentId, roomId, startDate, endDate, status. |
| fees.csv (optional) | 5–10 fictional fee records only if fee tracking is implemented; fields: feeId, studentId, amount, dueDate, paymentStatus. |

Include edge-case records for a full room, an empty room, a student already allocated, a duplicate student ID, and invalid room capacity. Never use real student personal information.

## Test Execution Log (fill only after running tests)

| Test ID | Build / Version | Actual Result | Status (Pass/Fail/Blocked) | Tester | Date | Evidence / GitHub Issue |
| --- | --- | --- | --- | --- | --- | --- |
| [ID] | [build] | [record after execution] | [select after execution] | [name] | [date] | [link or N/A] |

Do not mark a test as passed unless it has been executed against a working build. Conditional cases are applicable only when the corresponding optional feature is approved and implemented.